## Slide 1: Sip-25.S2 Sprint 2 Sprint Retrospective
Monika Ravulakole SPM

## Slide 2: SW ASPICE SWE GAP ANALYSIS – Sprint Retrospective
Shoutouts
WHAT WENT WELL? | AREAS FOR IMPROVEMENT?
Overall project progress is great due to CM tool as well as mentoring from Kevin Good team communication and synchronization SIP Team adapted quickly to agile methodology | Time management for Diego to handle core and EI SW tasks Follow the SW process – go through the review process etc. SPM to define the schedule and scope of the project in advance
WHAT NEW IDEAS DO WE HAVE? | WHAT ACTIONS WILL WE TAKE?
Automation of peer reviews | SPM to define the schedule and scope of the project in advance Complete Story #3 Conduct peer reviews
SHOUTOUTS
Great support/mentoring from Kevin – supported in fixing issues
Thanks to Zahra for leading story#3 and sprint demo
Diego could figure out a workaround for Visual studio issue
Interns ramped up quickly with minimal support from SPM

## Slide 3: Thank you for your attention